## Slide 1: AR Indoor Navigation for SKKU Suwon campus
team E: 김현호 마준서 안정민 조민구

## Slide 2: Floor Planning Check (Complete)
1/11
농과대(62동)

## Slide 3: Floor Planning Check (Complete)
2/11
이과대(31동)

## Slide 4: Floor Mapping (Almost Complete)
3/11
Room
Spot for navigation
Stairs
AR Anchor Position(progress)

## Slide 5: Updated Features in Main Application
4/11
AR Marker Recognition
  Scan Door Plate and compare with map data
AR Anchor Host and Resolve
  Host AR anchor and save id to clipboard
Set Origin and Destination
  Set place with UI

## Slide 6: Current Progress: Navigation System Concept
5/11
Starting Position
Hallway 1
Corridor 1
Hallway 2
Corridor 2
END Position

## Slide 7: Current Progress: Navigation System Concept
6/11

## Slide 8: Current Progress: Navigation Algorithm (Complete)
7/11
Considered Algorithms
BFS(breadth First Search)
Dijkstra Algorithm
Bellman-Ford-Moore
Floyd-Warshall

## Slide 9: Current Progress: Navigation Algorithm (Complete)
8/11
Dijkstra Algorithm

## Slide 10: Current Progress: Front-end (Semi-Complete)
9/11

## Slide 11: ToDo: Anchor Mapping and Location Correction
10/11

## Slide 12
11/11
Implementation of Navigation Algorithm to Front-end
Anchor Mapping
Simple Navigation Test
To-do List